USE CASE 05

# Autonomous Product Intelligence Factory

Master Prompt + Reference Architecture for a 5-Member Competition Build

Objective Create a compact, execution-ready blueprint that tells the team WHAT to build, WHY it exists, WHICH component owns it, and WHEN to build it — with a final generated architecture document capped at 3 pages.

# 1. Target MVP Architecture

Supplier / PDF change
        |
        v
FastAPI Ingestion ---> Kafka ---> LangGraph Workflow + Checkpoints
                                      |
                       +--------------+--------------+
                       |              |              |
                    Triage        Conflict      Blast Radius
                     Agent         Agent           Agent
                       |              |              |
                       +--------------+--------------+
                                      |
                               Hybrid RAG + LiteLLM
                                      |
                         Product Content & Localization
                                      |
                           Compliance / Gatekeeper
                                      |
                                 HITL Approval
                                      |
                               Publication Hub
                                      |
                           Success / Failure Event
                                      |
                              SAGA Compensation

Agents <---- A2A ----> Agents
Agents ---- MCP ----> 5 Mock Enterprise Services
Kafka = asynchronous event backbone; MCP = controlled tool access

| # | Mock backend | Purpose | Agent access | Key event |
| --- | --- | --- | --- | --- |
| 1 | ERP / Material Master Mock | SKU, variant, supplier, lifecycle, price/inventory snapshot; emits change events. | REST + MCP | erp.material.changed |
| 2 | PIM Mock | Attributes, versions, approval state, channel-ready content. | REST + MCP | pim.product.updated |
| 3 | DAM Mock | PDFs, images, certificates, technical sheets, versions. | REST + MCP | dam.asset.changed |
| 4 | Catalog + Lineage + Governance Mock | Dependency graph, impact relations, rules and evidence metadata. | REST + MCP | catalog.impact.calculated |
| 5 | Channel / Publication Hub Mock | E-commerce, B2B and marketplace endpoints with failure simulation. | REST + MCP | channel.publish.* |

Why five? This preserves enterprise realism while avoiding ten-plus microservices. Product age/lifecycle, audit, pricing, compliance, rollback and inventory can be modules/data domains inside these five mocks rather than separate deployments.

# 2. Required Agent Set

| Agent | Core responsibility | Hard boundary |
| --- | --- | --- |
| Triage & Ingestion | Extract and normalize supplier changes; identify candidate product/SKU; confidence scoring. | Uses LLM for unstructured extraction; deterministic ID/schema checks. |
| Product Attribute & Conflict | Compare old/new attributes, detect variant ambiguity and resolve evidence-backed conflicts. | Never invents a SKU; low confidence routes to HITL. |
| Blast Radius & Lineage | Traverse deterministic dependency graph; identify affected assets, content and channels; calculate impact. | Graph traversal remains deterministic. |
| Product Content & Localization | Regenerate only impacted copy/assets metadata using brand and compliance context. | Outputs evidence links and before/after diff. |
| Compliance & Publication Gatekeeper | Apply deterministic business/regulatory rules and decide publish vs. review vs. reject. | LLM may assist interpretation; final gate is deterministic. |

# 3. Protocol & Runtime Contract

| Layer | Use it for | Not for |
| --- | --- | --- |
| LangGraph | Workflow graph, shared state, checkpoints, retries, branching, HITL interrupts, recovery. | Replacing Kafka or exposing raw databases to agents. |
| A2A | Agent discovery and agent-to-agent task/message exchange via Agent Cards. | Direct database/tool access. |
| MCP | Controlled access to PIM/DAM/ERP/catalog/publication tools; current Streamable HTTP where practical. | Replacing the event bus. |
| Kafka | Asynchronous events, fan-out, replay, failure and compensation events. | Global 2PC across external systems. |
| LiteLLM | Unified model gateway, routing, fallback, model-specific policies and cost/latency control. | Business-rule enforcement. |

Rollback rule Use idempotent writes + version checks + transactional outbox where useful + SAGA compensation. Kafka transactions may protect Kafka-side atomicity; external ERP/PIM/DAM/channel consistency is restored through compensating actions.

# 4. Hybrid RAG Contract

Query -> candidate generation -> BM25 + Dense retrieval -> score fusion -> rerank -> evidence pack

Score(q,d) = alpha * S_BM25(q,d) + (1-alpha) * S_Dense(q,d)

Recommended policy:
- Exact SKU / model / part-number hit wins for identity and hard specifications.
- Dense retrieval enriches context from brand, compliance and channel guidance.
- Semantic-only product identity is never sufficient when an exact identifier exists.
- Store source_id, document_version and retrieved_snippet metadata for provenance.

Suggested MVP Use a lightweight local vector store (FAISS or Qdrant) and a BM25-capable index (OpenSearch or a lightweight local lexical index). Keep the retrieval interface behind one service so the choice can change without changing agents.

# 5. Docker-Free Python/FastAPI Runtime

| Runtime component | Technology | Start command | Purpose |
| --- | --- | --- | --- |
| Gateway | FastAPI | uvicorn app.main:app --port 8000 | Ingress + demo APIs |
| Agents | Python + LangGraph | python -m agents.worker | Agent runtime |
| Kafka | Apache Kafka native distribution | bin/kafka-server-start.sh ... | Events |
| MCP | Python MCP servers / Streamable HTTP | python -m mcp_servers.<service> | Tool layer |
| Model gateway | LiteLLM | litellm --config config.yaml | Model abstraction |
| Mock services | FastAPI apps | uvicorn ... --port 81xx | ERP/PIM/DAM/Catalog/Channel |
| UI | React + Vite | npm run dev | Executive/HITL dashboard |

# PART B — MASTER PROMPT

How to use Copy everything in Section 6 into a fresh AI session. It instructs the model to generate a maximum 3-page execution blueprint for the competition.

# 6. Master Prompt — Copy/Paste

Act as a Principal Enterprise AI Architect, Agentic AI Architect, Distributed Systems Architect, Cloud Solution Architect and Technical Delivery Lead.

Create an execution-ready architectural specification and phased build roadmap for “Use Case 05: Autonomous Product Intelligence Factory” for a national-level AI competition. Audience: CIO, CTO, CEO and enterprise architects.

PRIMARY GOAL
Produce a maximum 3-page document that tells a 5-member team exactly WHAT to build, WHY each component exists, HOW components interact, and WHEN each capability should be implemented. Favor a working end-to-end MVP over an oversized architecture.

BUSINESS SCENARIO
Use electronics products. Example: supplier corrects air-purifier SKU AP-1001 power from 45W to 65W after product information has already been approved/published. Another related variant contains an ambiguous change. The system must detect the change, identify the correct product, assess the blast radius, regenerate impacted content, govern publication, and recover safely from a simulated channel failure.

HARD CONSTRAINTS
1. Prefer open-source technologies.
2. No Docker or Docker Compose. All components must be runnable as native processes, Python virtual environments, standalone binaries or npm processes.
3. Recommended MVP language: Python with FastAPI. Also show how the same contracts could be implemented in Java/Spring Boot, but do not duplicate the entire design.
4. AI must be bounded: deterministic logic owns identity, lineage, arithmetic, schema validation, rules, publication gates, versioning, idempotency and compensation state. AI is used for unstructured extraction, ambiguity/conflict arbitration and controlled content regeneration.

REQUIRED FIVE MOCK BACKEND SERVICES
A. ERP / Material Master Mock: SKU, variant, supplier, lifecycle, price/inventory snapshot, source-of-truth semantics, supplier change events.
B. PIM Mock: product attributes, versions, approval state, channel-ready product content.
C. DAM Mock: PDFs, images, certificates, technical sheets, versions/checksums and asset relationships.
D. Catalog + Lineage + Governance Mock: deterministic dependency graph, blast-radius relations, business/compliance rules and retrieval metadata/evidence.
E. Channel / Publication Hub Mock: mock e-commerce, B2B and marketplace destinations with configurable success/failure behavior.
Do not create separate microservices for product-age, audit, pricing, rollback or compliance unless you clearly justify why a separate deployment is essential; prefer modules inside the five mocks.

REQUIRED AGENTS
1. Triage & Ingestion Agent — parse supplier payloads/PDFs, normalize changes, candidate SKU identification and confidence.
2. Product Attribute & Conflict Agent — compare old/new attributes, detect variant ambiguity, resolve conflicts from evidence and escalate low confidence.
3. Blast Radius & Lineage Agent — deterministic graph traversal to identify affected assets, content and channels and calculate impact.
4. Product Content & Localization Agent — regenerate only impacted content using retrieved brand/compliance context and produce before/after diff plus evidence.
5. Compliance & Publication Gatekeeper — deterministic validation, publish/review/reject decision, approval policy and safety checks.
Assess whether a lifecycle/product-age capability should remain a deterministic service rather than an LLM agent. Do not add agents merely to increase the count.

PROTOCOL RESPONSIBILITIES
- LangGraph = workflow orchestration, state, checkpoints, conditional routing, retries and HITL interrupts.
- A2A = agent-to-agent communication and Agent Cards. Define an Agent Card for each core agent.
- MCP = controlled tool/data access to the five mock backend services. Use current Streamable HTTP MCP where practical.
- Kafka = asynchronous event transport, fan-out, replay, failure and compensation events.
- LiteLLM = model gateway for model abstraction, routing, fallback and cost/latency governance.
Never imply that MCP replaces Kafka or that Kafka provides distributed 2PC across external backend systems. Use SAGA compensation + idempotency + version checks + transactional outbox where appropriate.

KAFKA EVENT MODEL
Define concrete event topics such as: product.change.requested, product.change.validated, product.conflict.detected, product.impact.calculated, product.content.regeneration.requested, product.approval.required, product.publication.requested, product.publication.succeeded, product.publication.failed, product.compensation.requested, product.compensation.completed and product.audit.
For key events show event_id, change_id, correlation_id, workflow_id, product_id, sku, version, timestamp and idempotency key.

MCP TOOL CONTRACT
For each mock service define 3–6 representative MCP tools, for example: get_product, compare_versions, update_product, get_asset, create_asset_version, get_lineage, calculate_impact, validate_rules, publish_channel, restore_version. State which are read-only and which mutate state. Agents must never receive unrestricted database access.

A2A / AGENT CARD CONTRACT
For each agent define name, description, version, endpoint, capabilities, skills, input/output modes and security/interface metadata. Show one concise Agent Card example.

LANGGRAPH STATE
Define a shared state containing at minimum: workflow_id, correlation_id, product_id, sku, variant_id, source_document, extracted_changes, evidence, confidence, conflict_status, impact_graph, impacted_assets, impacted_channels, regenerated_content, validation_results, approval_status, publication_status, compensation_status and audit_events. Show the main DAG and conditional branches.

HYBRID RAG
Use BM25 + dense semantic retrieval. BM25 must be preferred for exact SKU, model, part number, product ID and hard specification matching. Dense retrieval is for brand tone, compliance standards, style guides and contextual documents. Use: Score(q,d) = alpha*S_BM25 + (1-alpha)*S_Dense. State an exact-match-wins rule for product identity when an exact identifier exists.

LLM / LITEMLM
Use LiteLLM as the model gateway. Prefer open models via Ollama, vLLM or equivalent. Route high-throughput extraction to a faster model and complex conflict/regulatory reasoning to a stronger model. Include fallback and cost/latency controls.

MOCK DATA
Provide realistic electronics data: product, variant, supplier, attribute, price, inventory snapshot, product version, DAM asset, content artifact, channel, dependency, change request, approval, publication and compensation records. Include AP-1001 and at least two variants.

DEMO FLOW
Show: supplier PDF -> Kafka event -> Triage -> exact product match using deterministic/BM25 evidence -> conflict detected -> HITL where needed -> blast radius -> hybrid RAG -> content regeneration -> compliance gate -> publication -> simulated marketplace failure -> Kafka failure event -> SAGA compensation -> restored versions -> audit trail.

BUILD ROADMAP
Provide a 5-day build matrix for 5 team members. Roles: (1) LangGraph/A2A orchestration, (2) Kafka/MCP/SAGA integration, (3) LiteLLM/RAG, (4) mock data/services, (5) UI/HITL/demo. For each day specify deliverables, dependencies and acceptance criteria. Use: Day 1 skeleton + mock APIs; Day 2 agents/workflow; Day 3 Kafka/MCP/RAG integration; Day 4 full demo + failure recovery; Day 5 hardening + executive demo.

MVP PRIORITIZATION
Explicitly classify every component as MUST BUILD, SHOULD BUILD or FUTURE ENTERPRISE EXTENSION. Never recommend a component that cannot be justified within the five-day constraint.

OUTPUT STRUCTURE — MAXIMUM 3 PAGES
PAGE 1: Executive value, problem, deterministic vs agentic boundary, five-mock topology, technology stack, LiteLLM and Hybrid RAG.
PAGE 2: Agent Cards, A2A, LangGraph DAG, MCP tool layer, Kafka event model, SAGA compensation and HITL/governance.
PAGE 3: Day 1–5 team build matrix, end-to-end demo script, KPI/scorecard, risks/fallbacks and final architecture message.

STYLE
Use concise enterprise architecture language. Explain why each major technology is necessary. Do not use buzzwords without a concrete function. Show schemas, topic names, thresholds/formulas and build dependencies. Do not claim production KPIs; label estimates as illustrative MVP targets.

FINAL ARCHITECTURE PRINCIPLE
Deterministic systems own truth, policy and transactions. Agents own interpretation, reasoning and bounded generation. LangGraph owns workflow state. A2A owns agent interoperability. MCP owns controlled tool/data access. Kafka owns asynchronous events. SAGA owns compensation and recovery. LiteLLM owns model abstraction and routing.

# 7. Phase-Wise Build Blueprint (What to Build When)

| Stage | Goal | Key build items | Primary owner | Acceptance |
| --- | --- | --- | --- | --- |
| Phase 0 | Architecture contract | Freeze domain model, events, agent boundaries, MCP tool contracts, repo structure. | All | Accepted contracts + skeleton repo |
| Day 1 | Foundation | Stand up 5 FastAPI mocks; seed electronics data; basic UI; Kafka; shared Pydantic schemas. | Mock/Data + Event + UI | Can query ERP/PIM/DAM and publish one change event |
| Day 2 | Agentic core | Build 5 agents, LangGraph state graph, A2A messages/Agent Cards, basic LiteLLM integration. | Orchestration + AI | One change travels from ingestion to validation |
| Day 3 | Integration intelligence | Add MCP tools, Kafka consumers/producers, Hybrid RAG, blast-radius graph, evidence/provenance. | Event + AI + Catalog | Impact and generated content work end-to-end |
| Day 4 | Resilience | Add publication simulation, failure injection, SAGA compensation, idempotency, version restore, HITL. | Event + Orchestration | Failure causes controlled recovery |
| Day 5 | Executive hardening | Observability, demo dataset, UI polish, scripts, latency/cost display, rehearsal, fallback mode. | All | 5-minute deterministic demo works offline/local |

Golden path Do not start with agents. Start with the five mocks + schemas + one Kafka event + one end-to-end deterministic change path. Then add agents and RAG where they create value.

# 8. Repository Shape for the MVP

uc05-product-intelligence/
  apps/
    gateway/             # FastAPI ingress + demo APIs
    agents/
      triage/
      conflict/
      blast_radius/
      content/
      compliance/
    workflow/             # LangGraph state + checkpoints
    ui/                   # React executive/HITL dashboard
  mocks/
    erp/                  # FastAPI ERP/Material Master
    pim/                  # FastAPI PIM
    dam/                  # FastAPI DAM
    catalog/              # FastAPI lineage + rules + retrieval
    channels/             # FastAPI publication hub
  mcp/
    erp_server/
    pim_server/
    dam_server/
    catalog_server/
    channel_server/
  infra/
    kafka/                # native Kafka config/scripts
    litellm/
  data/
    electronics/         # JSON/PDF/mock assets
  schemas/
    events/
    a2a/
    models/
  tests/
  scripts/
    start_all.sh

# 9. C-Suite Demo Storyboard

| Step | What judges see | Proof point |
| --- | --- | --- |
| 1. Detect | Supplier uploads corrected electronics specification. | Kafka event visible; source evidence linked. |
| 2. Understand | Triage extracts 45W -> 65W and candidate SKU. | Exact SKU match shown with evidence/confidence. |
| 3. Assess | Conflict + Blast Radius identify related variant and affected endpoints. | Impact graph shows dependencies. |
| 4. Generate | Content agent regenerates only affected copy. | Before/after diff + RAG evidence. |
| 5. Govern | Compliance gate blocks/approves according to policy. | HITL shown for risky ambiguity. |
| 6. Publish | Channel Hub publishes to e-commerce/B2B/marketplace. | Publication status visible. |
| 7. Recover | Marketplace intentionally rejects publication. | Kafka failure -> SAGA compensation -> prior version restored. |

Judging message The differentiator is not “more agents.” It is controlled autonomy across fragmented product data: detect the change, prove the impact, generate only what is needed, enforce policy, and recover safely.

# 10. Java Alternative — Same Architecture, Different Runtime

| Concern | Python/FastAPI MVP | Java/Spring Boot enterprise path |
| --- | --- | --- |
| API / mocks | FastAPI + Pydantic | Spring Boot + Records/Bean Validation |
| Workflow | LangGraph Python | LangGraph/JVM-compatible orchestration pattern or equivalent Java workflow implementation |
| Kafka | confluent-kafka / aiokafka ecosystem | Spring Kafka |
| MCP | Python MCP SDK | Java MCP SDK / compatible server implementation |
| A2A | A2A-compatible Python agent services | A2A-compatible Spring/Java agent services |
| RAG | BM25 + FAISS/Qdrant/OpenSearch | OpenSearch/Elasticsearch + vector store |
| LLM gateway | LiteLLM | LiteLLM exposed as shared model gateway |

Recommendation Build the competition MVP in Python/FastAPI because it minimizes glue code around LangGraph, agent tooling and rapid mock-service development. Keep REST/OpenAPI, event schemas and MCP/A2A contracts language-neutral so Java/Spring Boot is a credible enterprise realization.