UC05 | AUTONOMOUS PRODUCT INTELLIGENCE FACTORY

Execution Blueprint + Phase-Wise Build Plan | Python / FastAPI MVP | Docker-Free

Objective: build a compact, working competition MVP that detects a supplier correction, proves its blast radius, regenerates only impacted content, enforces approval, publishes safely and demonstrates recovery from a failed channel.

1. What the product does

Scenario: supplier corrects an electronics specification after content is prepared/published. Example: AP-1001 air-purifier power changes 45W -> 65W and a related variant is ambiguous. The factory identifies the product/variant, compares evidence, traces dependent outputs, regenerates only stale content, validates policy, requires HITL where needed, publishes and compensates on failure.

2. Target architecture

| Layer | MVP | Purpose |
| --- | --- | --- |
| API / mocks | FastAPI | Supplier intake + 5 bounded enterprise mocks |
| Events | Kafka | Async change, failure, replay and compensation events |
| Workflow | LangGraph | Shared state, branching, checkpoints, retries, HITL |
| Agents | 5 Python agents | Interpretation, conflict, impact, generation, gating |
| Tools | MCP | Controlled tool access to the five mocks |
| Agent protocol | A2A | Agent Cards and task/message exchange |
| Models | LiteLLM | Model abstraction, routing, fallback, cost/latency |
| RAG | BM25 + dense + rerank | Exact product identity + policy/brand context |
| UI | React + Vite | Executive/HITL timeline, impact, approval, recovery |

3. Five backend domains

| Domain | Owns |
| --- | --- |
| ERP / Material Master | SKU, variant, supplier, lifecycle, price/inventory snapshot |
| PIM | Attributes, versions, approval state, channel-ready content |
| DAM | Supplier PDFs/images/certificates, versions/checksums |
| Catalog + Lineage + Governance | Dependency graph, blast radius, rules, evidence metadata |
| Channel / Publication Hub | E-commerce, B2B, marketplace + failure simulation |

4. Agent boundaries

| Agent | Primary responsibility | Boundary |
| --- | --- | --- |
| Triage & Ingestion | Extract/normalize supplier change; candidate SKU; confidence | LLM interpretation; deterministic ID/schema checks |
| Attribute & Conflict | Old/new comparison; variant ambiguity | Never invent identity; low confidence -> HITL |
| Blast Radius & Lineage | Traverse dependency graph; affected outputs | Traversal/impact calculation deterministic |
| Content & Localization | Regenerate affected copy/metadata; diff | Ground in retrieved context + evidence |
| Compliance & Publication Gatekeeper | Validate rules; publish/review/reject | Final gate deterministic; material/safety approval |

5. Phase-Wise Build Plan

Golden path: contracts -> five mocks -> one deterministic change path -> agents -> RAG/MCP/A2A -> failure recovery -> executive hardening.

| Phase | Build goal | Deliverables | Owner(s) | Acceptance |
| --- | --- | --- | --- | --- |
| Phase 0 | Freeze contracts | Domain model, event envelope, agent boundaries, MCP/A2A contracts, repo skeleton | All 5 | Repo runs; AP-1001 fixtures and contracts agreed |
| Day 1 | Deterministic backbone | 5 FastAPI mocks, Pydantic schemas, seed data, Kafka, UI skeleton, one change event | M2/M4/M5 | Can query mocks and publish/consume change event |
| Day 2 | Agentic workflow | 5 agents, LangGraph DAG/state, HITL, LiteLLM, structured outputs | M1/M3 | Change travels ingest -> conflict -> impact -> content -> gate |
| Day 3 | Evidence + tool integration | MCP, A2A, Hybrid RAG, lineage graph, provenance | M2/M3/M4 | Impact graph + generated content with cited evidence |
| Day 4 | Resilience | Publication simulation, failure injection, SAGA, idempotency, version restore | M1/M2/M4 | Failed publish triggers controlled compensation |
| Day 5 | Judge-ready | Telemetry, reset scripts, UI polish, fallback, rehearsal | All 5 | 5-minute demo repeatable locally without Docker |

6. Five-member ownership

| Member | Owns | D1 | D2 | D3 | D4 | D5 |
| --- | --- | --- | --- | --- | --- | --- |
| M1 | LangGraph + A2A | State | Agents/DAG | Messaging | Recovery/HITL | Orchestration |
| M2 | Kafka + MCP + SAGA | Topics | Consumers | MCP | Failure/compensation | Reset/replay |
| M3 | LiteLLM + RAG | Adapter | Prompts | Retrieval | Evidence tuning | Latency/cost/fallback |
| M4 | 5 mock services | Mocks/data | Version APIs | Lineage/rules | Failure/restore | Stable fixtures |
| M5 | React + HITL | UI shell | State view | Evidence/impact | Approval/recovery | Executive polish |

7. Golden demo sequence

| Step | Judge sees | Proof |
| --- | --- | --- |
| 1 Detect | Supplier corrected PDF -> Kafka event | Source-linked change |
| 2 Understand | 45W -> 65W + exact AP-1001 match | Evidence-based identity |
| 3 Resolve | Variant conflict -> HITL | Ambiguity not guessed |
| 4 Assess | Blast-radius graph | Only dependent outputs stale |
| 5 Generate | Before/after content diff | Bounded AI generation |
| 6 Govern | Compliance + approval state | No unsafe/unapproved publish |
| 7 Publish | Three channel statuses | Versioned/idempotent write |
| 8 Fail | Marketplace rejects | Failure event emitted |
| 9 Recover | SAGA restores prior version | Auditable compensation |
| 10 Explain | Timeline/evidence/final state | Executive traceability |

8. Day-by-day definition of readiness

Day 1: backbone works without agents.

Day 2: one end-to-end LangGraph workflow completes.

Day 3: every material AI output is source-linked; exact identifiers prefer lexical/BM25 retrieval.

Day 4: same change can fail and recover without duplicate writes.

Day 5: demo resets to a known state and runs consistently.

9. Event + workflow contract

Kafka topics: product.change.requested, product.change.validated, product.conflict.detected, product.impact.calculated, product.content.regeneration.requested, product.approval.required, product.publication.requested, product.publication.succeeded/failed, product.compensation.requested/completed, product.audit.

Event minimum: event_id, change_id, correlation_id, workflow_id, product_id, sku, version, timestamp, idempotency_key. LangGraph state includes product/variant, source document, extracted changes, evidence, confidence, conflict, impact graph, impacted assets/channels, generated content, validation, approval, publication, compensation and audit events.

Recovery: idempotent writes + version checks + transactional outbox where useful + SAGA compensation. Kafka is the event backbone, not distributed 2PC across external systems.

10. Hybrid RAG contract

| Need | Retrieval | Rule |
| --- | --- | --- |
| SKU / model / part number / hard spec | BM25 / exact lexical | Exact-match wins when an identifier exists |
| Brand / compliance / channel guidance | Dense semantic | Context only; never product identity truth |
| Evidence pack | Score fusion + rerank | Store source_id + document_version + snippet metadata |

Reference score: Score(q,d) = alpha*S_BM25(q,d) + (1-alpha)*S_Dense(q,d). Keep retrieval behind one interface so the index can change without rewriting agents.

11. Priority cut for the 5-day MVP

| Priority | Scope |
| --- | --- |
| MUST BUILD | 5 FastAPI mocks, Kafka, schemas, LangGraph, 5 bounded agents, LiteLLM, Hybrid RAG, lineage/impact graph, HITL, publication simulator, SAGA/idempotency/version restore, React UI, audit |
| SHOULD BUILD | A2A Agent Cards, MCP Streamable HTTP, confidence thresholds, structured evidence packs, latency/cost telemetry, reset/failure presets |
| FUTURE ENTERPRISE | Real PIM/DAM/ERP/channel integrations, enterprise IAM/secrets, production search/vector platform, policy-as-code, multi-region Kafka, advanced observability/model evaluation |

12. Definition of done

Supplier correction is replayable end-to-end from a clean state.

Ambiguous variant goes to HITL; model never invents identity.

Changed facts and regenerated outputs retain source/version provenance.

Only impacted content is regenerated.

Failed publication emits a failure event and compensates to the prior version.

Idempotency/version checks prevent duplicate writes.

5-minute local demo runs without Docker and resets deterministically.

13. Executive architecture message

The differentiator is not “more agents.” It is controlled autonomy across fragmented product data: detect the change, prove the impact, generate only what is needed, enforce policy and recover safely. Deterministic systems own truth, policy and transactions; agents own interpretation, reasoning and bounded generation; LangGraph owns workflow state; A2A owns agent interoperability; MCP owns controlled tool access; Kafka owns asynchronous events; SAGA owns compensation; LiteLLM owns model abstraction and routing.

Source basis: uploaded UC05 Master Prompt + Reference Architecture and UC05 scenario in the ranked use-case document.